Sprint Review and Retrospective

For the SNHU Travel System project, I applied a Scrum-Agile framework to guide development through structured Sprints. Throughout the course, I rotated through the roles of Scrum Master, Product Owner, Developer, and Product Tester, which gave me a firsthand view of how each role impacts the overall process. Experiencing each position helped me better understand how Scrum supports the software development life cycle (SDLC) through collaboration, incremental progress, and continuous feedback. This Sprint Review and Retrospective evaluates how each role contributed to the project, how user stories were completed, how changes were handled, how communication influenced outcomes, and whether Scrum was the most effective methodology for this project.

As Scrum Master, I focused on creating structure while maintaining a supportive and open team environment. I saw my role as more than just organizing meetings. My responsibility was to ensure that goals, responsibilities, and expectations were clearly defined at the beginning of each Sprint so that all work aligned with the overall Sprint goal. Even though I completed the project independently, I realized that Daily Scrums are especially important because they provide consistent opportunities for transparency. Regularly communicating progress and identifying blockers helps prevent work from stalling or issues from going unnoticed. In earlier discussions about Vision Quest, one major issue was the “illusion of progress,” where work was handled individually for long periods with little visibility. Scrum addresses that problem by encouraging regular inspection and open communication. Retrospectives also reinforced improvement over blame, creating space to reflect honestly on what worked and what needed adjustment.

In the Product Owner role, my focus shifted to user engagement and prioritization. I recognized that building a product based on assumptions could easily lead to wasted effort. Engaging with users and stakeholders helped clarify what they actually needed and what frustrated them. Writing clear user stories helped translate those needs into actionable development tasks. Instead of vague requests, user stories identified who the user was, what they wanted, and why it mattered. This kept development aligned with the customer experience, which connects directly to Agile Principle 1, prioritizing customer satisfaction. Balancing stakeholder priorities required organization and emotional awareness, especially when changes were requested. Clear communication with stakeholders reduced misunderstandings and allowed adjustments to be made early rather than late in development.

As a Developer, I experienced how requirement changes can create uncertainty when expectations are not fully defined. When the slideshow project was updated to focus more on wellness and relaxation, the overall goal made sense, but the instructions were somewhat open-ended. I updated the text descriptions to emphasize mindfulness and relaxation, since that requirement was clearly stated. However, it was unclear whether the images were also expected to change or if visual updates were part of the requirement. Although there was no Product Owner available to clarify in this assignment, I drafted a sample email outlining specific questions about images, layout, and formatting to demonstrate how I would seek clarification in a real project. Instead of making assumptions, I chose not to insert new images or adjust the design without clear direction. I continued refining the text while leaving the images unchanged to avoid unnecessary rework. Scrum encourages moving forward in small, manageable steps while remaining flexible. By adjusting what was clearly defined and holding off on uncertain changes, I minimized wasted effort and kept the project adaptable for future revisions if needed.

Serving as Product Tester further reinforced the importance of clarity and communication. When creating test cases for the saved destinations feature, I realized that the user story explained what the user wanted but not how the feature should look visually. It was unclear whether destinations should appear in a scrolling list or in a slideshow format with “Next” and “Previous” buttons. Reviewing the wireframe clarified that the slideshow format was expected. Without that clarification, development could have moved forward with the wrong layout, resulting in wasted effort and rework later. I drafted a focused sample email to demonstrate how I would confirm navigation and layout expectations with a Product Owner in a real project before finalizing test cases. This example showed how proactive communication supports quality throughout development rather than waiting until the end.

The Scrum framework also supported effective completion of user stories. Breaking work into smaller increments made tasks more manageable and reduced the risk of becoming overwhelmed. Instead of redesigning everything at once, updates were implemented gradually, allowing steady progress. Continuous testing ensured that each feature met its acceptance criteria before moving forward. This reflects Agile practices such as Daily Scrums and integrated testing, which promote visibility, balanced workloads, and early detection of issues.

Handling interruptions and changing direction was one of the strongest demonstrations of Scrum’s effectiveness. The shift toward emphasizing wellness in the slideshow project required adjustments during development. Because the work was organized into Sprints, the change could be absorbed incrementally. If this project had followed a strict waterfall model, the shift might have required restarting major portions of development. Instead, I was able to inspect progress, gather clarification, and adapt without losing previous work. This flexibility reflects the core Scrum principles of transparency, inspection, and adaptation.

Organizational tools and Agile practices also strengthened the project. Earlier discussions about affinity grouping highlighted how estimation techniques help compare task sizes relative to one another rather than focusing on exact numbers. This reduces stress and improves planning by encouraging collaboration instead of perfection. Discussions about Valpak’s Agile transformation further reinforced that leadership alignment and transparency are essential for Scrum to succeed. Without shared accountability at all levels, even Agile efforts can struggle with shifting priorities and confusion.

Overall, the Scrum-Agile approach demonstrated clear strengths throughout the SNHU Travel project. It improved visibility into progress, reduced the risk of large-scale rework, encouraged collaboration, and allowed flexibility as requirements evolved. Continuous testing and frequent communication prevented issues from accumulating late in development. However, Scrum still depends heavily on clear communication and engaged stakeholders. While the framework provides structure, it requires active participation and early clarification to function effectively.

For the SNHU Travel project, Scrum proved to be the most appropriate approach due to its iterative nature and ability to adapt to evolving requirements. Rotating through each role allowed me to understand how interdependent the Product Owner, Developer, Tester, and Scrum Master responsibilities are in supporting project success. Rather than being just a series of meetings, Scrum functioned as a system built on accountability, inspection, and adaptability. Compared to a traditional waterfall model, it provided greater flexibility and responsiveness while maintaining efficiency and quality.